Regular meeting of the Board of Trustees of the Village of Newark Valley was held Tuesday evening, September 9, 2008 at 7:00 PM in the Municipal Building. Present were:

Mayor				James Tornatore

Trustees	Lori DeHaas, John Kaufman,

John Schaffer, Fred Blee

Clerk/Treasurer		Mertie Pozzi

Deputy Clerk/Treasurer	Tracey Cucci

Attorney			Frank Como

Guests				See Sheet

Regular meeting was called to order by the Mayor at 7:09 PM.  Public Hearing opened for fuel oil and propane bids.  Bids were opened and publicly read aloud:

Suburban – Propane: Today’s price: $2.17626/gal. (Fluctuate daily); Fuel Oil: Today’s price $4.0262/gal. (Fluctuate daily)

Economy Heating – Fuel Oil: $3.5090/gal.

Mirabito - Fuel Oil: Fluctuating Bid Price $3.5780/gal.; Firm Bid Price $3.8800/gal.; Firm Prepaid Price $3.8300/gal.; LPG: Fluctuating Bid Price $2.400/gal.; Firm Bid Price $2.3900/gal.; Firm Prepaid Price $2.3400/gal.

Out of Public Hearing at 7:15 PM.

Guests present to discuss the water project were Mary Chappel and Jeff Smith from Municipal Solutions, Douglas Goodfriend, counsel for Municipal Solutions, and Tim Steed from Hunt Engineering.  Discussion included Town and Village involvement, formation of a water district and bonding, and timetables for public hearing and referendum.  Tim Steed reviewed the environmental impact assessment process, which is about 85% complete.  There was discussion regarding grants and loans.  Mary Chappell will set up a goals timetable.  The reservoir roof issue was discussed, and interim repair of the roof is needed to protect the water system.   Tim Steed reviewed potential solutions.  An emergency action plan needs to be written.  It was stated that funding taken from capital charges could be reimbursed if bond is in place.  Tim Steed will generate a recommendation.

Guests were given the privilege of the floor.  Dave Arnold had complaints about the Code Enforcement Officer regarding the sign issue and variance meeting, and stated he feels he is being singled out.  After discussion of many issues, Mr. Arnold stated he would be contacting his lawyer.

MINUTES:	Minutes were read and approved as presented with a Motion by DeHaas, Seconded by Schaffer. Carried.

FINANCIAL REPORT:	Discussed as presented.

BILLS:	Presented. Bill from Fingerlakes was voted down.  Approved as revised in the amount of  $31,858.40 from abstract numbers 199 and 200 with a Motion by DeHaas, Seconded by Schaffer. Carried.

WORK IN PROGRESS:	Water Rate Committee – Hydrant relief valve ordered to reduce Main Street shut-off valve pressure. Emergency plan is needed for roof collapse. John Kaufman had previously drawn up plan and given to Mayor; he will look for a copy or draw up another plan.

Bike Park - Tracey Cucci reported that Nike is planning a large event at the park called “Banksgiving” on 11/8/08, which will bring in a lot of people and media attention; Working out permits and details with Nike; Tracey thanked Tom Evans for clearing out concrete debris.

Flooding –Clark Patterson was hired, to have recommendations to School.

Reservoir Property – Scott Evans’ attorney made changes; Frank Como to review; should be resolved in week or two, closure by next meeting.

PPG – Letter for support funding to be created; Walk-through scheduled for September 17th at 3:30; discussion of moving bell from Library back into tower of Municipal Building; question of moving bell and flagpole elsewhere to make room for handicap accessibility at Library, access behind Library refused by neighboring property; question of historic value of flagpole; Fred Blee to check with Dorothy Torrey or Ed Nizalowski.

Post Office Lease – ANC quote for heating of Post Office & Mail Room approximately $21,000 for furnace; air conditioning not included in bid, just heat; Bill Foster to get new quote.

NEW BUSINESS:

RESOLUTION #      46-08	Acceptance of Bids for Fuel Oil to Mirabito’s at $3.88 firm bid price and Propane to Mirabito at $2.39 firm bid price (copy attached) adopted with a Motion by Schaffer, Seconded by Kaufman. Roll call vote. DeHaas, Kaufman, Schaffer, Blee, Tornatore – Yes. 0 – No.  Carried.

RESOLUTION #      47-08	Public Hearing for Amendment to Chapter 140, Article IV, Sidewalk Maintenance (copy attached) adopted with a Motion by DeHaas, Seconded by Blee. Roll call vote. DeHaas, Kaufman, Schaffer, Blee, Tornatore – Yes. 0 – No.  Carried

RESOLUTION #      48-08		Public Hearing for Amendment to Chapter 157, Article VI Vehicle and Traffic, (copy attached) adopted with a Motion by Kaufman, Seconded by Blee. Roll call vote. DeHaas, Kaufman, Schaffer, Blee, Tornatore – Yes. 0 – No.  Carried

RESOLUTION #      49-08		Memorandum of Understanding (copy attached) adopted with a Motion by Schaffer, Seconded by Kaufman. Roll call vote. DeHaas, Kaufman, Schaffer, Blee, Tornatore – Yes. 0 – No.  Carried

COMMITTEE REPORTS:                     	Code Enforcement – Swagler – Discussion of rental of trash collection dumpters for businesses, John Schaffer to look into it; also discussed an option for garbage pick-up with reservations for Trout Ponds use; Topic was tabled.

Public Works – Foster – Downspouts taken down and cleaned, will put back together and back up tomorrow; Creek Crossing work for a total value of $9,000 (would have been $45,000; Sidewalk on side of Municipal Building being replaced, will be done by next meeting; Lawco reports meter for Well # 3 reading fast, manufacturer will replace blade; well will be down 1 day to measure and another to replace, estimated $4,000, engineer to give recommendation for best repair; Maintenance Building storm

Mayor – Tornatore – Discussion of creating function of internal auditor, should be village resident or town – third party agreement

Personnel – Schaffer – No Report

Planning – DeHaas – Now have Planning Board; First meeting September 25th at 7 pm;

Board of Appeals – DeHaas – Chairman is now on Planning Board – conflict of interest, will have to resign.

Building & Grounds – Kaufman – No Report

REAP - DeHaas– Betty Thompson to provide what’s been done in newsletter; Lori to send another email to request information.

Parks – Kaufman – No Report

Youth – Kaufman – No Report

Library – Blee – 100 year celebration in October; Fred Blee to email trustees with information.

Police – Schaffer – No Report

Child Protection – Schaffer  – No Report

Attorney – Como – No Report

Clerk – Pozzi – New vendor form made and being sent to vendors, will be put on website; Clerk and Deputy going to Fall Training next week; had meeting re; website, discussion of counter, drop down menus; NYS Archives Grant for $23,750 for water meter reading system, original quote came with laptop, Rate Committee reviewing hand-held system, question if can change from original grant application; Mike Cucci measured new office space, will get estimating book; November board meeting is Veteran’s day, will keep meeting on that date.

BOARD CONCERNS:			None

Motion by Kaufman, Seconded by DeHaas to adjourn at 11:00 PM. Carried.

Tracey S. Cucci

Deputy Clerk-Treasurer