Regular meeting of the Board of Trustees of the Village of Newark Valley was held Tuesday evening, August 10, 2010 at 7:00 PM in the Municipal Building. Present were:

Mayor	James Tornatore

Trustees	Lori DeHaas, Dennis Carlin, C. Morgan Inderwies

Absent	Fred Blee

Clerk/Treasurer	Mertie Pozzi

Deputy Clerk/Treasurer	Tracey Cucci

Attorney	Frank Como

Guests	See Attached Sheet

Regular meeting was called to order by the Mayor at 7:05 PM.

Guests:  Jim Callahan discussed the selling of the Elm Street property and read minutes from 1987 stating resolution passed that property can’t be sold if it land-locks property; he states this would land-lock 2 parcels, Lee & Grant; discussion with attorney and review of deed and maps;  attorney will review comments and deed, and Jim Callahan will have his attorney contact village attorney; issue tabled.

Tim Lulkoski signed contract for 28 Rewey Avenue, wants to totally redo house and keep frame and foundation, plans to be done by Thanksgiving.  Mayor requested local representative to comply, also require dates of compliance; Attorney recommended another public hearing be held as owner was not properly notified before hearing.  New public hearing to be held on August 17 with notice to owner immediately.

MINUTES:	Minutes were read and approved as presented from

July 13, 2010, with a motion by DeHaas, seconded by Carlin. Carried.

FINANCIAL REPORT:	Discussed as presented.

BILLS:	Presented in the amount of $24,880.33 from abstract numbers 263, 264, and 265, and $136,441.70 from abstract number 7 of the Capital Water Project Fund with a Motion by Inderwies, seconded by DeHaas. Carried.

WORK IN PROGRESS:	Water Rate Committee – Bob Stevens discussed Howard Hill water main and concern with exposed pipe freezing; with consumption down, fear of rupture of the pipe and associated costs and issues of repairing, the Board was requested to write letters to remaining water consumers past Callahan’s stating if it freezes, water will be shut off and no repairs will be made. Bill Foster has contacted County about this, no response.  Board consensus to send out letter and notify health department.

Municipal Building Projects – Received letter from Dale Larson that kids and adults from church were looking for projects, could use for work on building.

Pictures on Website – No report.

Village Financial Audit – Waiting for final report.

Water Civil Suit – Will be done by next month’s meeting.

Business Permit – Dancing Bear Bakery – On hold.

Utility Audit – NYSEG credited bill.  Computel will not be out until next week.

Cable Franchise – Response from Time Warner stating they wouldn’t agree to anything other than what they have.

Easements –	IDA attorney in full agreement, need to know specific dates; Rail Estates in negotiations, mechanics being worked out; Have not heard back from Tappan, will need to make contact.

Nick Wilson Bike Park Committee –Dirt jumps torn down, when lawn grows may put in picnic table; email read complimenting great work done on park; committee has not met.

Parking in Village – Had meeting with DOT, discussed parking issues and signage; felt no fund available but asked to collect information; curb needed for parking; discussion of crosswalk and signs

Use of Village Green & Band Stand – No report.

Vacant properties – No report.

Speed bumps in Trout Ponds – Discussion of problem with insurance, Bill Foster felt speeding at Trout Ponds no worse than anywhere else; also problem with enforcement.  Remove from WIP.

Replacement Siren – Digital siren $2300; for use as emergency shelter have to contact Red Cross, they supply food, etc. if approved; discussion of reverse dialing; suggestion of use of church bells; Board consensus not to replace siren.

NEW BUSINESS:	Procurement Policy – Reviewed changes, will have public hearing on August 17th.

Well Head Protection – Will review report and comment at September meeting.

Time Warner Cable Franchise – Public Hearing in September.

Electronic Meters – Received okay to put out for bids; bid opening September 1st; Rate Committee to review September 7th.

Fire Hydrants – Inquiries about purchasing old fire hydrants after water project, to use as lawn ornaments; need to put “out of order” sign on it; $20 suggested for cost.

Board of Appeals – Need 2 more members for full board.

RESOLUTION #46-10	Completion of Employee Probation (copy attached) adopted with a motion by DeHaas, seconded by Inderwies. Roll call vote. DeHaas, Carlin, Inderwies and Tornatore – Yes. Blee – Absent. Carried.

RESOLUTION #47-10	Budgetary Transfers (copy attached) adopted with a motion by DeHaas, seconded by Carlin. DeHaas, Carlin, Inderwies and Tornatore – Yes. Blee – Absent. Carried.

RESOLUTION #48-10	To Hold a Public Meeting (copy attached) adopted with a motion by Carlin, seconded by Inderwies. DeHaas, Carlin, Inderwies and Tornatore – Yes. Blee – Absent. Carried.

COMMITTEE REPORTS:     	Code Enforcement – Discussion of public nuisance use vs. NOV, Article 13; Attorney stated can’t take over properties, can do necessity work and bill them, if not paid can sue; concern of not doing as done in past, no notification or paper trail, also concern of cost to village for numerous properties to use this.  Will have meeting between Bill Swagler, Lori DeHaas and Attorney.

Public Works – Water samples; sidewalk removal @ 28 Maple; Mark service lines, gate valves for water project; mow; install exhaust fan in Municipal Building basement and repair boiler; replace plywood on bike jump; topsoil and seed TP Park; Flush Shirley Road hydrant; get easements; replace Hospice tree; fill pools; trim trees in village streets; Paint Trout Ponds bathrooms; Disinfections Byproducts samples; change catch basin on school corner; Cut and remove trees from TP Park and MB parking lot; DPW was complimented on great job done on Trout Ponds Park; Work on Distribution System – two-thirds of houses west side of Elm done, will finish Elm service this week, end of Maple, John and Spring new water main. Information meeting September 7th,  put on website, post signs at stores, restaurants.

Mayor – No report.

Personnel – No report.

Board of Appeals – No report.

Planning –  No report.

Board of Appeals –  – No report

Building & Grounds – No report.

Parks – No report.

Youth –   – No report.

Village Businesses – Attended Chamber meeting last month; questioned whether possible for them to be included in newsletter, also want to spotlight businesses; Chamber in past newsletters, new businesses listed. Discussion of NV Days and concern of nothing on green.

Library – No report.

Attorney – No report.

Clerk – Distribution of Expense and Revenue reports to Board by recommendation of auditors, suggested emailing to everyone with agenda; Change to new software September/October, new server ordered.

Trustee Inderwies discussed Source water Protection, will have presentation at October meeting to help protect village wells.

Discussion of curfew and vandalizing of private property.

Motion to adjourn at 9:25 PM by DeHaas, seconded by Inderwies.  Carried.

Tracey S. Cucci

Deputy Clerk/Treasurer